## Plan of Pacing Log

| Date | Name | Description |
| --- | --- | --- |
| Dec 20, 2025 | Finish 10 sources (5 sources - Aiman, 5 sources - Kavin) | Cite and read all five sources and write important things |
| Dec 21 - 22, 2025 | Research - Engineering | Research math, motors , gears, pulley and etc |
| Dec 23, 2025 | Plan and buy materials | List out the materials to build all 4 systems and necessary costs - Hop on a call |
| Dec 24, 2025 | Calculate and CAD | CAD the four systems and calculate the math |
| Dec 25, 2025 | Calculate and CAD | CAD the four systems and calculate the math |
| Dec 26, 2025 | Find errors and discuss the plan of building | Hop on a call with the team and then discuss what are we going to build |
| Dec 27, 2025 | Start building | Build the easiest system - previous battery |
| Dec 28, 2025 | Continue building | Start building buoyancy gravitational battery |
| Dec 29, 2025 | Continue building | Start building the elevator regen system |
| Dec 30, 2025 - Jan 4, 2026 | Finish building and collect data | Complete all 4 systems as best as possible and collect and simulate data |
| Jan 5, 2026 | Finish all required paperwork | Double check Forms required |
| Jan 6 - 12, 2026 | Finish backboard | Draft, print, buy trifold, and paste onto trifold to complete backboard |
| Jan 12 - 22, 2026 | Rehearse, final tweaks | Draft a script/talking points, practice presenting, and tweak anything required |